## Slide 1: Conduct Requirements Gathering
Duration: 2 weeks
Dependencies: Create Project Charter
Status: Not Started
Resources: Product Manager, Stakeholders

## Slide 2: Develop High-Level Design
Duration: 2 weeks
Dependencies: Conduct Requirements Gathering
Status: Not Started
Resources: Engineers, Designers

## Slide 3: Create Detailed Design
Duration: 4 weeks
Dependencies: Develop High-Level Design
Status: Not Started
Resources: Engineers, Designers

## Slide 4: Develop Prototype
Duration: 4 weeks
Dependencies: Create Detailed Design
Status: Not Started
Resources: Engineers, Designers

## Slide 5: Conduct User Acceptance Testing
Duration: 2 weeks
Dependencies: Develop Prototype
Status: Not Started
Resources: QA team, Users

## Slide 6: Finalize Documentation
Duration: 1 week
Dependencies: Conduct User Acceptance Testing
Status: Not Started
Resources: Technical Writer

## Slide 7: Deploy to Production
Duration: 1 week
Dependencies: Finalize Documentation
Status: Not Started
Resources: Operations team

## Slide 8: Launch Product
Duration: 1 week
Dependencies: Deploy to Production
Status: Not Started
Resources: Marketing team

## Slide 9: Monitor and Improve Product
Duration: Ongoing
Dependencies: Launch Product
Status: Ongoing
Resources: Product Manager, Engineers